Change Request

Project Title: CAS Website Refresh & Intranet

Document Author(s): Binita Solanki

Document Version: Version 2

Client Name: Crown Agencies Secretariat

Current Date: 10/16/2024

This document outlines the information of Changes Request from Test Environment to Production Environment.

### 1. General Information

- Change Type: Content change, functional change, Technical changes

- Change Reference ID: CR_CAS_002

- Author/Initiator: Binita Solanki (Project Manager – vTech)

- Reviewer/Approver: Tanya Carr

### 2. Description of Change:

Below tabulated information has the tasks we have added for the application based on the feedback received and updated on Test Environment.

| Task ID | Task Name | Type of changes Content/Technical | Technical Analysis | Additional comments |
| --- | --- | --- | --- | --- |
|  | Postgres Cluster configuration | Functional | Implement Crunchy Postgres cluster | Remove current Postgres DeploymentConfig instance and |
|  | Database Back Up and Restore | Functional | Database backup and restore mechanism/process | Created cronjob for backup full & incremental database. |
|  | Integrate Postgres Cluster into CAS Intranet Deployment Helm Chart | Functional | Upgrade Helm deployment chart | Merged Postgres crunchy and Drupal instance char |
|  | Setup Configuration Folder for YML File Management in Drupal | Functional | Drupal Config YML files generate in config folder | Generate all config YML file and located in private directory "/private/config/sync" |
|  | New Page - On This Section | Content | Improve “On This section” with new structure | Re-entry current content into new “On This section” |
|  | Get SMTP Information/Configuration | Content | SMTP Configuration | In admin panel, SMTP detail will configure for subscribe end user notification |
|  | UI News List page and detail page | Content (Design) | UI related changes in news page | News design changes in list & detail page |
|  | Detail News Page Banner | Content (design) | Configure News Banner | Manage detail page news banner |
|  | Mobile responsive issue | Functional | Responsive related changes | Responsive issue in menu bar |
|  | Logo Replacement & Favicon icon | Content | Logo changes | Update log and favicon according to BC standard |
|  | AODA Compliance Implementation | Technical | Drupal Theme related changes | 508 compliance and Drupal theme element attributes. (Link, Label and content) |
|  | Name mismatch of Breadcrum- About Cas instead of About CAS | Content | Breadcrum content changes | Replace link and title in menu |
|  | Sentence format is not valid | Technical |  |  |
|  | Date format should be wrong and layout issue | Technical | Make it standard date format | Default standard date format like MM DD, YYYY |
|  | Remove the duplicate word from login screen | Content | Login Block content update | Remove extra word in login screen |
|  | keep first letter of word capitalized | Technical | Make it Drupal theme UI content standard | First letter of the word should be capital |
|  | Public Sector Governance section heading color issue | Technical | CSS related changes | Used class element in CSS |

### 3. Impact Assessment

- Test Environment Status: Changes are tested by vTech QA & CAS UAT panel

- No Impact on Current Features

- Dependencies:
No other changes or system dependencies required for these changes to function

- Rollback Plan:
The changes can be withdrawn by restoring the previous back up just the day before the release. The back-up availability remains for a period of only 30 days as mentioned in the technical requirements document.

### 4. Release Notes

- Date of Release: 10/17/2024 – 10/21/2024 1:00 AM to 9:00 AM PST

- Production Release Owner:

  - Chirag Bavaria – Technical Director

  - Contact Email ID : chirag.b@vtechsolution.com

- Release Steps:
A backup of the production environment is taken, followed by notifying stakeholders. Code is then deployed using version control or automated tools, and smoke tests are run to check core functionalities. Once services are restored and user access is re-enabled, the deployment is documented, and stakeholders are informed of the completion.

- Post-release Monitoring:
Post-release monitoring includes core functionalities are manually verified and regression tests are executed. The system’s performance is compared against pre-release metrics, and a post-release review meeting is scheduled to address any issues. Active monitoring continues for 24-48 hours, with a rollback plan ready in case of critical failures.

### 6. Change History

| Change ID | Date | Description of Change | Author | Status |
| --- | --- | --- | --- | --- |
| CR_CAS_001 | 09/11/2024 | Test to Prod (As mentioned above) | vTech | To Do |

### 7. Sign-off

This document certifies that all changes listed above have been reviewed, tested, and approved for production deployment.

Sign-off by:
Date: